Test Plan Document for Amazon Web Application:

1. **Test Plan Id: AAP\_ST\_TP\_001**
2. **Introduction:**

* The purpose of this project report is to provide a comprehensive overview of the testing activities conducted for an e-commerce website.
* The testing activities were carried out to ensure that the website functions as expected, meets the requirements, and delivers a high-quality user experience. The report includes details on the testing objectives, scope, testing approach, test environment, test activities, test results, and recommendations for improvement.
* Verify the functionality of the website, including product browsing, product search, language selection,country selection,shopping cart, checkout process, payment processing, and order confirmation.

1. **Test Items:**

* User Login
* Category and item searching
* Language selectiom
* Country selection
* Order confirmation

1. **References:**

* Requirements
* Project Plan
* Test Strategy
* Use cases (if available)
* High level Design Documents
* Low Level Design Documents
* Process Guide line document
* Prototypes

1. **Features to be tested:**
   1. User Login
2. login with valid credentials (email and password).
3. login with invalid or incorrect credentials.
4. Reset their password in case they forget it.
5. Error messages are displayed for incorrect login attempts.
   1. Home Page

|  |
| --- |
| * + - 1. home page is clickable |
| * + - 1. User profile section |
| * + - 1. Product Categorization |
| * + - 1. click on product it should redirected       2. Todays deals page       3. customer service page |

* 1. category item searching:

1. users can search for products based on various criteria such as keywords, categories, brands, etc.
2. search results display accurate and relevant products.
3. Filter and sort search results based on different parameters.
4. Select all categories
5. Select any category among beauty,baby,books,…..,electronics.
6. Search item in category element like switch for electronics.
   1. Shopping cart functionality
7. Adding a product to the shopping cart.
8. Update the quantity
9. remove products from the cart.
10. The cart total is correctly calculated.
11. Save for later button.

e) Country selection:-

1. Click on country selection coloumn

2.Change the country by clicking on the desired country you like

f) language selection:-

1. click on language coloumn.

2.change the language by clicking on desired language you

Like .

**6.Features not to be tested:** NA

**7. Entry Criteria:**

a) Test Design:

* + Team formation, Responsibilities, schedule, requirements, test case template
  + Training on domain, on automation tools

b) Test Execution

Readiness of test tab

Readiness of AUT

Requirements

Test case Documents

Test data

Defect Report Template

Etc…

**8) Exit Criteria:**

All possible test cases executed

Maximum defect fixed, final regression performed successfully

Confidence on test process

Time limitations

Budget limitations

**9) Suspension criteria: Nil**

**10) Roles and Responsibilities:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **S.NO** | **NAME** | **ROLE** | **RESPONSIBILITIES** | **REMARKS** |
| 1 | D.Santhoshini | Test Lead | Test planning, guidance, Monitoring and test control |  |
| 2 | D.Santhoshini | Sr. Tester | Test data collection, Generating test scenarios |  |
| 3 | D.Santhoshini | Tester | Test case documentation, test execution, defect reporting and tracking for admin module |  |
| 4 | D.Santhoshini | Tester | Test case documentation, test execution, defect reporting and tracking for Personal banking module |  |
| 5 | M.J.K.Manideep | Tester | Test case documentation, test execution, defect reporting and tracking for Corporate banking module |  |

**11) Schedule:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **SNO** | **TASK** | **DAYS** | **DURATION** | **REMARKS** |
| 1 | Understanding and Analyzing requirements | 2 | 8th Jan to 9th Jan |  |
| 2 | Review meeting | 1 | 10th Jan |  |
| 3 | Generating Test scenarios | 2 | 11th Jan to 12ndJan |  |
| 4 | Reviews | 2 | 13th Jan to 14th Jan |  |
| 5 | Test case Documentation | 1 | 15th Jan |  |
| 6 | Reviews | 1 | 16th Jan |  |
| 7 | Test data collection | 1 | 17th Jan |  |
| 8 | Reviews | 1 | 17th Jan |  |
| 9 | Verifying Test Environment Setup | 1 | 18th Jan |  |
| 10 | Create Test Batches | 1 | 19th Jan |  |
| 11 | Sanity Testing | 1 | 19th Jan |  |
| 12 | Comprehensive testing | 1 | 20th Jan |  |
| 13 | Sanity Testing | 1 | 20th Jan |  |
| 14 | Selecting Test Cases | 1 | 20th Jan |  |
| 15 | Regressing Testing | 2 | 21th Jan to 22th Jan |  |
| 16 | Sanity Testing | 1 | 23th Jan |  |
| 17 | Selecting Test Cases | 1 | 24th Jan |  |
| 18 | Regression Testing cycle -2 | 2 | 25th Jan to 26th Jan |  |
| 19 | . |  |  |  |
| . | . |  |  |  |
| . | . |  |  |  |
| 28 | Final Regression | 1 | 26th Jan |  |
| 29 | Evaluating Exit Criteria | 1 | 27th Jan |  |
| 30 | Collecting all artifacts | 1 | 27th Jan |  |
| 31 | Test Summary Report | 1 | 28th Jan |  |

Note: Regression Testing depends on Application and strength of Development team.

**12)Training:**

* Training program on Amazon shopping website Domain
* Test Automation Training Using katalon Tool

**13) Risks and Mitigations: NA**

**14) Test Environment/ Lab:**

Application Type: Web Application, Internet and public

*Client side:*

* Windows 10
* Chrome  Version 120.0.6099.225 (Official Build) (64-bit)
* Support all frontend frameworks: ReactJS, AngularJS
* Ms-Office
* Cross-browser compatibility: Chrome, Edge

*AUT Environment:*

* REST
* SOAP
* Chrome Version 120.0.6099.225 (Official Build) (64-bit)
* GraphQl
* SQL server 2005 for database server

**15) Test Deliverables:**

* Test Plan
* Review reports
* RTM
* Test Scenario docs
* Test Case Docs
* Test data
* Opened, closed defect report
* Test summary report

**16) Approvals:**

|  |  |  |  |
| --- | --- | --- | --- |
| **SNO** | **TASK/S** | **AUTHOR/ RULE** | **DATE & SIGNATURE** |
| 1 | Test plan documentation | Mamatha (Test Lead) |  |
| 2 | Review | Katalon Team(Quality analyst) |  |
| 3 | Approval | SmartBridge(Project Manager) |  |

**17) Glossary**

AUT- Application Under Test

PIN- Project initiation note

SRS- Software Requirement Specification